Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Product Backlog, Sprint Schedule, and Estimation

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password.. | 2 | Medium |  |
| Sprint-2 | Job Posting & Browsing | USN-3 | As a client, I can post a freelance job. | 2 | High |  |
| Sprint-3 | Application & Messaging | USN-4 | As a freelancer, I can browse and filter jobs.. | 3 | High |  |
|  |  | USN-5 | As a freelancer, I can apply for jobs.. | 2 | High |  |
|  |  | USN-6 | As a user, I can send/receive messages. | 2 | Medium |  |
| Sprint-4 | Payment Integration & Reviews | USN-7 | As a client, I can pay freelancers securely. | 3 | High |  |
|  |  | USN-8 | As a user, I can leave a review after project completion.. | 2 | Medium |  |
|  |  | USN-9 | As a user, I can change my password. | 2 | Medium |  |